Clan Admin Tool

Project Build Plan

Multi-clan score tracking · Trend analysis · Non-technical admin handover

# Project Overview

A mobile-first React web app to replace manual spreadsheet admin across 3 clans (~300 players total). Built to be used by non-technical clan admins with zero spreadsheet knowledge.

## Key Goals

- Allow non-technical admins to enter scores via simple dropdowns and input fields

- Track the last 3 occurrences of each event type per player

- Match bulk-pasted OCR scores to the player roster with fuzzy name matching

- Manage player guard/monster/specialist/cannon levels with an approval workflow

- Support player rotation across 3 clans with history preserved

- Free to run — no hosting costs, no subscriptions

## Two-Phase Architecture

Phase 1–4 builds a fully working single-device tool using browser storage. Phase 5 connects it to Google Sheets so all admins share the same live data across devices.

# Timeline Summary

Estimated 9 Claude sessions across approximately 9 days, depending on availability. Each session should be started as a fresh conversation for best credit efficiency.

| Phase | Days | Sessions | Outcome |
| --- | --- | --- | --- |
| Phase 1 — Foundation | 1–2 | 2 | Working player roster & level approval workflow |
| Phase 2 — Score Entry | 3–4 | 2 | Score entry, bulk paste, fuzzy name matching |
| Phase 3 — Trends | 5–6 | 2 | Trend tracking, summaries, indicators |
| Phase 4 — Data Safety | 7 | 1 | Export / import / backup & restore |
| Phase 5 — Google Sheets | 8–9 | 2 | Shared data across all admins & devices |

# Daily Build Plan & Task Checklists

Each section below covers one Claude session. Use the brief template at the top of each day to start your conversation. Tick off tasks as they are completed.

## Day 1 — App Shell & Player Roster

Session Brief (paste this to start the conversation)

We are building a mobile-first React clan admin web app. Today is Day 1. Tasks: (1) Set up the React app shell with bottom navigation — screens: Roster, Events, Trends, Admin. (2) Build the Player Roster screen with list view and clan filter (Clan A / B / C). (3) Add/edit player form with fields: Name, Clan, Active status, Guard level (G1–G9), Monster level (M1–M9), Specialist level (S1–S9), Cannon level (E1–E9). (4) Set up a clean browser storage data layer, kept separate from UI so it can be swapped for Google Sheets later. Use Tailwind for styling, mobile-first.

Tasks

- React app shell with mobile-first layout and bottom navigation

- Player Roster screen — list view with clan filter

- Add / edit player form (Name, Clan, Active, G/M/S/E levels)

- Browser storage layer — cleanly separated from UI

## Day 2 — Level Updates & Player Rotation

Session Brief

Clan admin tool — Day 2. Day 1 complete: app shell, roster screen, player form, storage layer. Today: (1) Member-facing level update request form (shareable link, no login needed) — fields: player name selector, level type, new level. (2) Admin approve/reject queue showing pending requests. (3) Player rotation between clans — move a player to a different clan, history stays attached to the player. (4) Active/inactive player toggle with inactive players hidden from score entry by default.

Tasks

- Member level update request form (shareable link)

- Admin approve / reject queue for pending requests

- Player rotation between clans (history preserved)

- Active / inactive toggle — inactive hidden from score entry

## Day 3 — Event Types & Manual Score Entry

Session Brief

Clan admin tool — Day 3. Days 1–2 complete: roster, forms, level approvals, rotation. Today: (1) Configure all event types — 6 events every 6 days, 4 events every 25 days, 2 monthly events. Each event has a score field count: most = 1 value, one event = 2 independent values, one event = 3 independent values. (2) Manual score entry screen — admin selects clan and event type, active players load as a list, admin taps each player to enter score(s). (3) Validation: required fields, numeric only, sensible range checks.

Tasks

- All 12 event types configured (6-day, 25-day, monthly)

- Single / double / triple score fields handled correctly per event

- Manual entry screen — player list loads on event selection

- Input validation (required, numeric, range checks)

## Day 4 — Bulk Paste & Fuzzy Name Matching

Session Brief

Clan admin tool — Day 4. Days 1–3 complete: roster, approvals, event config, manual entry. Today: (1) Bulk paste mode on the score entry screen — admin pastes raw text in format 'PlayerName Score' (one per line). (2) Fuzzy name matching against active roster — handle minor typos and special character misreads from OCR. (3) For each unmatched name, show the closest roster match as a suggestion ('Did you mean X?') with accept/skip option. (4) Summary after paste showing matched count, unmatched count, and any skipped lines. Handle 2-value and 3-value events in bulk mode.

Tasks

- Bulk paste input mode — raw text parsing ('PlayerName Score')

- Fuzzy matching against active roster

- Unmatched name suggestions with accept / skip

- Post-paste summary (matched / unmatched / skipped)

- Bulk mode handles 2-value and 3-value events

## Day 5 — Trend Storage & Player Detail View

Session Brief

Clan admin tool — Day 5. Days 1–4 complete: full score entry (manual + bulk paste). Today: (1) Store last 3 occurrences per event type per player — when a 4th score is added, oldest drops off. (2) Player detail view: tap a player to see their last 3 scores for each event type, displayed side by side. (3) Trend indicator logic: compare latest score to previous — up arrow, down arrow, or flat dash. Show indicator alongside raw scores.

Tasks

- Store last 3 scores per event type per player (rolling)

- Player detail view — last 3 scores per event, side by side

- Trend indicator: up / down / flat per event per player

## Day 6 — Clan Summary Screen & Mobile Polish

Session Brief

Clan admin tool — Day 6. Days 1–5 complete: score entry, trend storage, player detail. Today: (1) Clan summary screen — shows all active players in the selected clan, with a trend indicator per event type for each player in a grid/table layout. (2) Filtering options: filter by player name, filter by event type, sort by trend direction. (3) Mobile UI polish pass across all screens — tap targets, spacing, readability on small screens.

Tasks

- Clan summary screen — all players, trend indicators per event

- Filter by player name and event type

- Sort by trend direction

- Mobile polish pass — all screens

## Day 7 — Data Safety & Backup

Session Brief

Clan admin tool — Day 7. Days 1–6 complete: full working single-device tool. Today: (1) Export all data to a JSON file (players, scores, history, level update log). (2) Import from JSON to restore a backup. (3) Validate imported data and show a summary before confirming import. (4) Clear data / factory reset with a confirmation step. (5) Add a visible 'Last backed up' timestamp in the admin screen.

Tasks

- Export all data to JSON file

- Import from JSON with validation and preview

- Clear / reset with confirmation step

- 'Last backed up' timestamp visible in admin screen

## Day 8 — Google Sheets Backend Setup

Session Brief

Clan admin tool — Day 8. Days 1–7 complete: fully working single-device tool with backup. Today we start Phase 5 — Google Sheets backend. (1) Create a Google Apps Script Web App that acts as an API (read/write) over a shared Google Sheet. (2) Sheet structure: tabs for Players, Scores, LevelRequests. (3) Swap the storage layer in the React app — reads and writes now go to Google Sheets via the Apps Script URL instead of browser storage. (4) Test that two devices see the same data.

Tasks

- Google Apps Script Web App (read/write API)

- Google Sheet structure (Players / Scores / LevelRequests tabs)

- Storage layer swapped — browser storage replaced by Sheets calls

- Two-device test — both devices see the same live data

## Day 9 — Access Control, Migration & Final Testing

Session Brief

Clan admin tool — Day 9. Day 8 complete: Google Sheets backend connected. Today: (1) Per-clan access — option to give each clan admin a link/code that limits their view to their own clan. (2) Data migration — import the Day 7 JSON backup into the Google Sheet. (3) End-to-end testing: score entry, bulk paste, level approvals, trend display, all via Sheets. (4) Fix any issues found in testing.

Tasks

- Per-clan access control (link or code per clan)

- Data migration — JSON backup imported into Google Sheet

- End-to-end test across all features

- Fix any issues found in testing

# Tips for Getting the Most from Each Session

| Tip | Detail |
| --- | --- |
| Work off-peak | Avoid weekdays 1pm–7pm GMT. Limits burn faster during peak hours. |
| Fresh conversation each day | Start a new chat per session. Long conversations consume more tokens. |
| Paste the brief below | Copy the daily brief template into your first message each session. |
| Combine your questions | Group related questions into one message rather than sending separately. |
| Disable unused tools | Turn off web search and connectors in Settings when not needed. |

## Daily Brief Template

Copy and adapt this at the start of each session:

"We are building a mobile-first React clan admin web app. Today is Day [X]. Days [1–X-1] are complete. Today's tasks are: [paste task list from this document]. Please ask me any clarifying questions before you start building."

## What to Do If You Hit Your Limit Mid-Session

- Wait for the 5-hour window to reset, then start a fresh conversation.

- Begin the new conversation with: 'Continuing Day [X]. Here is what was completed: [list]. Please continue from [specific task].'

- If the Artifact (app code) was partially built, paste the last working version into the new conversation so Claude has context.

# Decision Log

Use this section to note any decisions made or changes to scope as the project progresses.

| Date | Day | Decision / Change |
| --- | --- | --- |
|  |  | Start with browser storage; swap to Google Sheets in Phase 5. |
|  |  | Build UI first, data layer kept cleanly separate from day 1. |